The 12 phases are enough to build the core framework, but they are not enough to compete with IBM Dimensions.

Think of it like this:

- Phases 1–12 = Build the engine

- Everything after = Build the product

IBM SPSS Data Collection (Dimensions) has been developed for over 20 years. It isn't just a rule engine—it's a complete ecosystem.

What the first 12 phases give you

They establish the technical foundation:

- Core architecture

- Metadata model

- Dataset abstraction

- Rule engine

- Validation

- Cleaning

- Execution

- Reporting

- Plugin system

- CLI/GUI

Without these, nothing else is possible.

| Phase | Name | Key Deliverables |
| --- | --- | --- |
| Phase 1 | Foundation | Project structure |
|  |  | Git setup |
|  |  | Package configuration |
|  |  | Exception hierarchy |
|  |  | Configuration system |
|  |  | Logging |
|  |  | CI-ready foundation |
|  |  | Initial test suite |
| Phase 2 | Core Domain Model | Survey metadata model |
|  |  | Codebook |
|  |  | Question types (Single, Multi, Grid, Rank, Numeric, Text) |
|  |  | Derived variables |
|  |  | Strong typing |
|  |  | Immutable domain objects |
| Phase 3 | Data Engine | Dataset abstraction |
|  |  | DataHandle protocol |
|  |  | DataBackend interface |
|  |  | Pandas backend |
|  |  | CSV loader |
|  |  | RawTable model |
|  |  | Backend-independent data access |
| Phase 4 | Metadata Engine | YAML metadata parser |
|  |  | Metadata validation |
|  |  | Codebook builder |
|  |  | Serialization/deserialization |
|  |  | Round-trip support |
|  |  | Metadata validators |
| Phase 5 | Rule Engine | Declarative rule DSL |
|  |  | Rule parser |
|  |  | Expression evaluator |
|  |  | Safe AST execution |
|  |  | Rule registry |
|  |  | Range, Required, Skip Logic, Sum, Max Selection, Exclusive, Rank rules |
| Phase 6 | Validation Engine | Validation executor |
|  |  | Validation context |
|  |  | Validation collector |
|  |  | Domain validation |
|  |  | Rule execution |
|  |  | Validation results |
|  |  | Error aggregation |
| Phase 7 | Cleaning Engine | Data transformation pipeline |
|  |  | Category recoding |
|  |  | Derived variables |
|  |  | Grid expansion |
|  |  | Multi-response expansion |
|  |  | Cleaning transformers |
| Phase 8 | Execution Pipeline | Pipeline orchestrator |
|  |  | Execution stages |
|  |  | Manifest system |
|  |  | Resume capability |
|  |  | Persistence |
|  |  | Execution hooks |
|  |  | Artifact management |
| Phase 9 | Plugin System | Plugin registry |
|  |  | Manual registration |
|  |  | Entry-point discovery |
|  |  | Extensible architecture |
|  |  | Plugin lifecycle |
|  |  | Third-party extension support |
| Phase 10 | Reporting Engine | HTML reports |
|  |  | Excel reports |
|  |  | CSV reports |
|  |  | JSON reports |
|  |  | Report models |
|  |  | Summary statistics |
|  |  | Report generation framework |
| Phase 11 | CLI | insightengine command-line interface |
|  |  | Project commands |
|  |  | Validate/Clean/Run commands |
|  |  | Export commands |
|  |  | Configuration management |
|  |  | Automation-friendly execution |
| Phase 12 | GUI | Desktop application (PySide6) |
|  |  | Project explorer |
|  |  | Metadata editor |
|  |  | Rule editor |
|  |  | Validation dashboard |
|  |  | Cleaning workspace |
|  |  | Report viewer |

What comes after Phase 12

I would start a Version 2 roadmap, for example:

Phase 13–16: Survey Platform

- Questionnaire designer

- Questionnaire compiler

- Routing/logic builder

- Codebook generator

Phase 17–20: Enterprise Cleaning

- Visual cleaning workspace

- Interactive case review

- Audit trail

- Rule debugger

- Rule profiler

Phase 21–24: Analytics

- Crosstabs

- Banner tables

- Weighting (Rim/Raking)

- Significance testing

- Chart generation

Phase 25–28: Integrations

- SPSS .sav

- Qualtrics

- Forsta

- Decipher

- CSV/Excel

- REST API

Phase 29–32: Enterprise Features

- Multi-user projects

- User roles

- Version control

- Job scheduler

- Distributed execution

- Cloud deployment

Phase 33+: AI & Modern Capabilities

- AI-assisted rule generation

- AI questionnaire analysis

- Natural language data validation

- Automatic anomaly detection

- AI-generated cleaning suggestions

A realistic comparison

IBM Dimensions is actually several products combined:

- Metadata management

- Survey authoring

- Data collection

- Data cleaning

- Data transformation

- Statistical processing

- Reporting

- Scripting environment

- Enterprise administration

Your current roadmap mainly covers the data processing engine, which is the hardest technical core.

Don't think in terms of:

"12 phases = IBM replacement."

Think in terms of:

- Version 1.0 (Phases 1–12): A production-ready, Python-native survey processing framework.

- Version 2.0: Enterprise survey platform.

- Version 3.0: A modern successor to IBM Dimensions with cloud-native architecture, extensibility, and AI capabilities.

That's a much more realistic and achievable roadmap.

One advantage you have

You're not constrained by IBM's legacy technology. You can build:

- Cross-platform support (Windows, Linux, macOS)

- Modern Python ecosystem

- DuckDB/Parquet

- Plugin architecture

- REST APIs

- AI integration

- Better testing and maintainability

So while you may not match every IBM feature immediately, you have the opportunity to build a platform that is more modern, easier to extend, and better suited for future survey workflows.